Kupido – The Ultimate Video & Audio Downloader

Welcome to the Kupido project repository! This document chronicles the entire journey of building a fully‑featured video/audio downloader and player app for Android. From a simple idea to a robust application, every step, challenge, and triumph is captured here.

📑 Table of Contents

Project Vision

Tech Stack

Development Journey

Phase 1: Proof of Concept

Phase 2: Core Streaming & Download

Phase 3: Player Enhancements

Phase 4: Background & Notifications

Phase 5: Floating & Fullscreen Players

Phase 6: History, Saved Files & Search

Phase 7: Onboarding & Polish

The Hardest Bugs & How We Fixed Them

Libraries Used

Building the Release APK

Lessons Learned

Final Words

🚀 Project Vision

Kupido was born from the need for a free, open‑source, and privacy‑respecting downloader that could fetch videos from hundreds of sites, play them in a modern player, and let users keep files forever – offline, no strings attached. The goal was to deliver a YouTube‑like experience without ads, tracking, or limitations.

🛠️ Tech Stack

Language: Java (primary), Kotlin (some library code)

Minimum SDK: 24 (Android 7.0)

Target SDK: 35 (Android 15)

Architecture: Single‑activity with multiple fragments (ViewPager2 + TabLayout)

Core Libraries:

youtubedl‑android (wrapper for yt‑dlp)

ExoPlayer / Media3 (playback)

RxJava 2 (async operations)

Material Components (UI)

AndroidX (AppCompat, ViewPager2, etc.)

🧭 Development Journey

Phase 1: Proof of Concept

The very first version was a single Activity with a VideoView. You entered a URL, the app fetched the stream using youtube‑dl‑android and played it. It worked, but only for basic MP4 streams.

Iteration 1 – Simple Streaming

java

YoutubeDLRequest req = new YoutubeDLRequest(url);

req.addOption("-f", "best[ext=mp4]");

VideoInfo info = YoutubeDL.getInstance().getInfo(req);

videoView.setVideoURI(Uri.parse(info.getUrl()));

That was the spark.

Phase 2: Core Streaming & Download

The next step was to replace the primitive VideoView with ExoPlayer to support adaptive streaming, HLS, DASH, and better controls. We also added a download feature using Android's DownloadManager.

Features added:

ExoPlayer with custom controls (play/pause, skip, loop, shuffle)

Download to Downloads/Kupido folder

Basic UI with two tabs (Stream, Download)

Problems encountered:

Native library libpython.so duplicate error – resolved by adding pickFirst '**/libpython.so' in packaging options.

YouTube‑dl not updating on first install – we added an update check in settings and an explicit update menu.

Phase 3: Player Enhancements

Users wanted more: track selection, speed control, orientation lock, PiP. We added all of these, plus a custom overlay for brightness/volume with a material seekbar.

Key additions:

Track selection dialog (video/audio/subtitle)

Playback speed control (0.5x – 2.0x)

Orientation lock & fullscreen toggle

PiP mode (Picture‑in‑Picture)

Gesture controls: double‑tap to skip, vertical swipe for brightness/volume

The overlay fix:

Initially brightness/volume used toasts – we replaced them with a sleek centered overlay that auto‑hides after 1.5s.

Phase 4: Background & Notifications

To let users listen while the app is in background, we needed a foreground service with a media notification.

Implementation:

PlayerService – runs ExoPlayer in the background

Notification with play/pause, skip, stop, and progress

FloatingVideoService – draggable overlay player

Biggest headache:

The MediaSession ID conflict ("session id must be unique id") – fixed by releasing old session before creating a new one.

Phase 5: Floating & Fullscreen Players

The floating player gave us a lot of trouble: drag handling, accessibility, and layout inflation.

Fixes:

Added v.performClick() in ACTION_UP to satisfy accessibility lint.

Corrected LinearLayout weights for button spacing.

Added title display in both floating and fullscreen players.

Fullscreen player became a separate activity with its own orientation lock and aspect ratio toggle.

Phase 6: History, Saved Files & Search

We introduced two new fragments:

History – stores URLs in SharedPreferences and a JSON file in Kupido/history/.

SAVED – lists downloaded files from Kupido folder, with play and share actions.

Search & delete:

Added SearchView with debounced filtering.

Long‑press on an item opens a dialog with share, copy path, copy link, and delete options.

"Clean All" button (bin icon) to remove everything.

Empty states: When a list is empty, a friendly "Nothing to show" message appears.

Phase 7: Onboarding & Polish

To welcome new users, we created a 3‑page ViewPager2 onboarding with custom dots and a bottom sheet for terms & conditions.

Onboarding pages:

🎬 Golden Play Button – "Watch, listen & earn – not just wasting time."

🌐 Connect Today – "All platforms in one app, ads free, zero fees."

🎧 Maximise Listening – "Background playback, floating player, open source."

Terms bottom sheet:

Includes a clickable email (aivorygen@gmail.com) and links to our website. The terms text is stored in strings.xml (after fixing CDATA issues).

🐛 The Hardest Bugs & How We Fixed Them

1. NotImplementedError: initialize me

Cause: youtube‑dl‑android native library not loaded.

Fix: Moved initialization to App.onCreate() and added a flag isInitialized. Also ensured the library is updated via the menu.

2. Duplicate native library libpython.so

Cause: Both local :library module and remote dependency provided the same file.

Fix: Added packagingOptions { pickFirst '**/libpython.so' } in app/build.gradle.

3. MediaSession ID conflict

Cause: Creating a new MediaSession without releasing the old one.

Fix: In setupPlayer(), release mediaSession and player before recreating.

4. Floating player not draggable / cut off

Cause: Using fixed layout_width with layout_weight.

Fix: Changed to layout_width="0dp" and added android:padding instead of margins.

5. Resource compilation error with long string

Cause: Invalid characters (em dashes, curly quotes) in strings.xml.

Fix: Escaped them and removed CDATA – used plain text with &amp; for ampersands.

6. ListView clicks not working after search

Cause: SearchView stealing focus from the list.

Fix: Added listView.setDescendantFocusability(ViewGroup.FOCUS_BLOCK_DESCENDANTS) and debounced search.

7. R8 / ProGuard stripping necessary classes

Cause: Minification removed classes used via reflection (e.g., ExoPlayer, RxJava).

Fix: Provided extensive -keep rules in proguard-rules.pro for all libraries.

📚 Libraries Used

Library	Purpose

youtubedl‑android	Wrapper for yt‑dlp, handles extraction and downloading

ExoPlayer / Media3	Video/audio playback, HLS/DASH support

RxJava 2	Asynchronous operations (stream extraction, downloads)

Material Components	Tabs, bottom sheets, buttons, ripple effects

AndroidX ViewPager2	Onboarding swipe pages

FileProvider	Sharing files between apps

📦 Building the Release APK

After months of development, we prepared a release build. The key steps:

Code shrinking – enabled minifyEnabled and shrinkResources with custom ProGuard rules to keep size down (APK reduced from 80 MB to 28 MB).

Signing – created a keystore and signed the APK (or App Bundle) for distribution.

Testing – ran the release variant on multiple devices/emulators, verifying all features.

Result – a clean, fast, and stable APK ready to share.

💡 Lessons Learned

Native libraries require careful handling – duplicate files can cause silent failures; pickFirst is a lifesaver.

ProGuard / R8 is essential for APK size, but you must understand your library’s reflection usage.

Background services on Android need a proper foreground notification and careful lifecycle management.

User experience matters – adding empty states, smooth animations, and clear error messages makes the app feel professional.

Open source is powerful – the entire project relies on community libraries; contributing back is the right thing to do.

🏁 Final Words

Building Kupido was an incredible journey. From a simple VideoView prototype to a full‑fledged media powerhouse, every line of code taught us something new. The app is now stable, feature‑rich, and ready for users who value privacy, freedom, and quality.

We hope this README inspires others to dive into Android development and create amazing things. If you have questions or want to contribute, feel free to reach out at aivorygen@gmail.com.

Made with ❤️ in India

© 2025 Aivory. All rights reserved.

https://kupido.aivory.spaceKupido – The Ultimate Video & Audio Downloader: A Deep Dive into Development

Welcome to the comprehensive project repository for Kupido, a fully-featured, open-source video and audio downloader and player built for Android. This document serves as the complete technical and historical chronicle of the application's journey, from a fundamental concept to a robust, user-centric mobile solution. It details the strategic decisions, technological selections, iterative development phases, and the solutions to the most challenging bugs encountered along the way.-----🚀 Project Vision: Redefining Media Consumption

Kupido was conceived out of a clear and pressing need in the mobile application landscape: to provide a free, completely open-source, and privacy-respecting media downloader. The core objective was to liberate users from the walled gardens of proprietary video platforms, offering the ability to:

- Fetch media from hundreds of supported websites.

- Play content instantly using a modern, feature-rich player.

- Retain files permanently for true offline access, without ads, tracking, or subscription limitations.

The ultimate goal was to deliver a user experience on par with platforms like YouTube, but entirely controlled by the user, ensuring freedom and privacy were the primary features.-----🛠️ Tech Stack: The Engine Behind Kupido

The technology stack was carefully selected to ensure high performance, stability, and compatibility across a wide range of Android devices.

| Component | Technology | Details and Rationale |
| --- | --- | --- |
| Primary Language | Java | Used for the majority of the business logic, maintaining compatibility with core Android APIs and existing libraries. |
| Secondary Language | Kotlin | Employed for modern utilities and better interop with contemporary Android libraries (e.g., some parts of the Media3 setup). |
| Minimum SDK | 24 (Android 7.0 - Nougat) | Chosen to balance access to modern Android features with backward compatibility for a significant portion of the global Android user base. |
| Target SDK | 35 (Android 15) | Ensures the app is optimized for the latest OS version, adhering to all modern security, privacy, and performance requirements. |
| Architecture | Single-Activity, Multiple Fragments | Utilizes ViewPager2 and TabLayout to create a clean, modern navigation flow, minimizing overhead and simplifying state management. |
| Core Downloader | youtubedl-android (Wrapper for yt-dlp) | The cornerstone of the downloading capability, offering unparalleled compatibility with virtually all video hosting sites. |
| Media Playback | ExoPlayer / Media3 | Provides robust support for adaptive streaming (HLS, DASH), custom controls, and essential media features like background playback. |
| Asynchronous Ops | RxJava 2 | Used for managing complex, concurrent operations like stream extraction and background downloads, providing a clean reactive programming model. |
| UI/UX | Material Components | Ensures a modern, accessible, and theme-consistent user interface in line with current Android design guidelines. |

-----🧭 Development Journey: From Prototype to Product

The development of Kupido was structured into seven distinct phases, each building upon the functionality and stability of the last.Phase 1: Proof of Concept (The Spark)

The initial version was purely a functional test. A minimal viable product was created to validate the core technology.

- Initial Setup: A single Android Activity was used.

- Core Functionality: Users could input a URL, and the app would execute the download/streaming logic.

- Media Component: The basic VideoView component was used for playback.

Code Snippet (Simple Streaming): This rudimentary setup proved the concept:
YoutubeDLRequest req = new YoutubeDLRequest(url);

req.addOption("-f", "best[ext=mp4]"); // Force a simple MP4 format

VideoInfo info = YoutubeDL.getInstance().getInfo(req);

- videoView.setVideoURI(Uri.parse(info.getUrl()));

Phase 2: Core Streaming & Download

The project transitioned from a basic PoC to a usable application by upgrading core components.

- Player Replacement: The primitive VideoView was replaced with ExoPlayer/Media3 to introduce support for adaptive streaming (HLS, DASH) and superior, customizable controls.

- Download Feature: Integrated Android's built-in DownloadManager for reliable, system-managed downloads to the /Downloads/Kupido directory.

- UI Structure: A basic ViewPager2 setup was introduced with two main tabs: Stream and Download.

- Critical Problem Solving:

  - Native Library Conflict: A recurring crash due to a duplicate libpython.so file (provided by both the local library and a remote dependency) was fixed by adding packagingOptions { pickFirst '**/libpython.so' } to the app/build.gradle file.

  - Downloader Update: Implemented an explicit update check and menu option for youtube-dl-android to ensure users always had the latest fetching capabilities.

Phase 3: Player Enhancements (The UX Upgrade)

This phase focused on transforming the player into a premium experience, adding features frequently requested by users of modern media apps.

- Advanced Controls:

  - Track Selection: A dedicated dialog was implemented for switching between video resolutions, audio streams, and available subtitles.

  - Speed Control: Added granular playback speed controls ranging from 0.5x to 2.0x.

  - Screen Management: Implemented orientation lock and a robust fullscreen toggle.

- Gesture Controls: Introduced double-tap-to-skip and vertical swipe gestures on the video surface for intuitive brightness/volume adjustments.

- Overlay Polish: Replaced distracting system Toasts for brightness/volume feedback with a sleek, custom-centered overlay that auto-hides after 1.5 seconds.

Phase 4: Background & Notifications

To facilitate continuous listening and viewing while multi-tasking, a persistent background service was required.

- Foreground Service: The PlayerService was created, running ExoPlayer within a Foreground Service to ensure stability and continuity, even when the app is backgrounded.

- Media Notification: A comprehensive media notification was added, featuring play/pause, skip, stop actions, and accurate progress tracking.

- Floating Player Concept: Initial groundwork laid for the FloatingVideoService (a draggable overlay player).

- Biggest Headache Solved: The "MediaSession ID must be unique" conflict was resolved by strictly enforcing the release of the previous MediaSession instance before any new one was initialized or recreated.

Phase 5: Floating & Fullscreen Players

This phase focused on perfecting the multi-window experience, addressing complex UI and accessibility issues.

- Floating Player Refinements:

  - Resolved drag handling and layout inflation issues.

  - Added v.performClick() in ACTION_UP events to meet critical accessibility standards for custom touch handlers.

  - Corrected LinearLayout weighting and spacing issues for controls.

- Dedicated Fullscreen: The fullscreen experience was segregated into a separate Activity to manage orientation lock, aspect ratio toggles, and dedicated controls without impacting the main app flow.

Phase 6: History, Saved Files & Search

Introducing persistence and file management capabilities transformed Kupido into a complete media library.

- New Fragments:

  - History: Stores recently viewed URLs using SharedPreferences for quick access and a JSON file for persistent history backup in /Kupido/history/.

  - SAVED: Displays a browsable list of all downloaded files within the /Kupido folder, offering instant play and sharing actions.

- File Management:

  - Implemented a SearchView with debounced filtering to ensure smooth, responsive searching across large libraries.

  - Long-press on an item triggers a context dialog with options: share, copy path, copy link, and delete.

  - Added a "Clean All" (bin icon) function for bulk removal of history or saved files.

- UX Detail: Implemented user-friendly "Empty States" with a "Nothing to show" message when lists are devoid of content.

Phase 7: Onboarding & Polish

The final phase focused on a welcoming first-run experience and general app polish to create a professional product.

- Onboarding Flow: A three-page ViewPager2 sequence with custom dot indicators was created.

  - Page 1: 🎬 Golden Play Button – Focus on the core value: "Watch, listen & earn – not just wasting time."

  - Page 2: 🌐 Connect Today – Highlighting the comprehensive platform support: "All platforms in one app, ads free, zero fees."

  - Page 3: 🎧 Maximise Listening – Detailing premium features: "Background playback, floating player, open source."

- Terms & Conditions: A dedicated bottom sheet was added, including a clickable email address (aivorygen@gmail.com) and links to the project website. A minor but critical fix involved moving the lengthy terms text to strings.xml and resolving CDATA and escaping issues.

-----🐛 The Hardest Bugs & How We Fixed Them

| Bug/Error | Cause | Resolution |
| --- | --- | --- |
| 1. NotImplementedError: initialize me | The youtube-dl-android native library was not reliably loading before execution. | Moved initialization logic to the App.onCreate() method, enforced a strict isInitialized flag, and ensured the update mechanism was prominent. |
| 2. Duplicate native library libpython.so | Two different dependencies were packaging the exact same native file, causing a runtime conflict. | Added packagingOptions { pickFirst '**/libpython.so' } in app/build.gradle to instruct the build system to use the first copy it finds. |
| 3. MediaSession ID conflict | A new MediaSession object was created for the player service without correctly destroying the old one first. | In the setupPlayer() method, ensured the explicit release of both the mediaSession and the player instances before recreating them. |
| 4. Floating player not draggable / cut off | Using fixed layout_width values in conjunction with layout_weight within the floating player's layout. | Corrected the layout structure by setting layout_width="0dp" for weighted elements and using android:padding instead of margins for control spacing. |
| 5. Resource compilation error with long string | Invalid characters (e.g., em dashes, curly quotes) and misuse of CDATA sections in strings.xml. | The text was cleaned: removed CDATA blocks, escaped special characters, and used \&amp; for ampersands, simplifying string compilation. |
| 6. ListView clicks not working after search | The SearchView component was unintentionally stealing the focus from the underlying list view, blocking click events. | Fixed by adding listView.setDescendantFocusability(ViewGroup.FOCUS_BLOCK_DESCENDANTS) and implementing a robust, debounced search filter. |
| 7. R8 / ProGuard stripping necessary classes | The code shrinking process removed classes accessed via Java reflection by libraries like ExoPlayer and RxJava. | Extensive and mandatory -keep rules were meticulously defined and added to proguard-rules.pro for all third-party libraries using reflection. |

-----📦 Building the Release APK

Preparing Kupido for distribution involved critical optimization and security steps.

- Code Shrinking: Both minifyEnabled and shrinkResources were set to true. Custom ProGuard rules were essential to prevent stripping necessary reflection code. This process drastically reduced the final APK size from a bloated 80 MB down to a highly optimized 28 MB.

- Signing: A secure keystore was generated, and the final APK (or App Bundle) was properly signed for secure distribution on app stores.

- Testing: Rigorous testing of the release variant was performed on various physical devices and emulators to verify the stability, performance, and functionality of all features under real-world conditions.

-----💡 Lessons Learned: Principles for Future Development

The Kupido project offered invaluable insights into advanced Android development:

- Native Library Management is Crucial: Dealing with complex native libraries (like those used by yt-dlp) requires meticulous attention to packaging options. The pickFirst rule is a non-negotiable tool for avoiding silent runtime failures due to duplicate files.

- Mastering ProGuard / R8: While essential for size reduction, effective code obfuscation demands a deep understanding of how third-party libraries utilize reflection. Generic -keep rules are often insufficient; specific rules for each dependency are mandatory.

- Background Services Need Structure: Implementing reliable background media playback necessitates a Foreground Service with a proper MediaNotification and disciplined lifecycle management to prevent the OS from aggressively terminating the process.

- User Experience Polish Sells: The difference between a hobby project and a professional app lies in the details: empty states, smooth animations, clear error handling, and Material Design adherence.

- Open Source is the Foundation: Kupido's capability rests entirely on the shoulders of powerful community libraries. Contributing back, either through bug reports or code, is a core ethos of the project.

-----🏁 Final Words

Building Kupido was an immersive and demanding technical endeavor. It successfully evolved from a simple VideoView prototype into a powerful, feature-complete media application. It is now stable, robust, and designed for users who prioritize privacy, freedom, and an uncompromised media experience.

We sincerely hope this detailed documentation serves as an inspiration and a learning resource for others in the Android development community.

For contributions, questions, or support, please reach out at aivorygen@gmail.com.-----Made with ❤️ in India

© 2025 Aivory. All rights reserved.

More information available at https://kupido.aivory.space